Name : Shehryar Ali
Class : BSSE-FA-2023
Section A

Q4. Validation Risk Management and Compliance Evidence (5 Marks)

1. Validation Risk Register (Security & Compliance Risks)

| Risk ID | Risk Description | Category | Likelihood | Impact | Risk Level | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Unauthorized access to user financial data due to weak authentication | Security | High | Critical | High | Implement Multi-Factor Authentication (MFA), strong password policy, and role-based access control |
| R2 | Data leakage during API communication (no encryption) | Security | Medium | High | High | Enforce HTTPS/TLS encryption for all API requests and responses |
| R3 | Non-compliance with financial audit regulations (missing logs) | Compliance | Medium | Critical | High | Implement centralized logging and audit trail system with immutable logs |
| R4 | Improper input validation leading to SQL Injection | Security | High | Critical | High | Use parameterized queries and strict input validation rules |